# PARS-SQL Developer and Research Playbook

## Executive summary

PARS-SQL already has the ingredients of a serious paper and a production-capable stack, but the artifacts show that the next gains will not come from “more agentic complexity” alone. The strongest foundations are already present: a schema graph that forbids synthetic cross-domain joins unless an explicit edge exists, a Persian business glossary that maps colloquial and Finglish terms to the current schema, explicit privacy guidance for sensitive mental-health fields, a validated SQL benchmark of 400 positive cases, and a behavioral set of 100 ambiguity, safety, out-of-schema, multi-turn, typo, and storytelling cases. Those are exactly the kinds of infrastructure that make a reliability-first system publishable when the underlying SQL generator is not yet state of the art. fileciteturn0file122 fileciteturn0file117 fileciteturn0file129 fileciteturn0file128

The current evidence also identifies the bottleneck precisely. Your dev ablation shows that the biggest lift comes when CAG/example retrieval is enabled, while earlier modules contribute little in isolation; and the sampled error analysis shows that most inspected failures are semantic, not raw syntax failures. In practical terms, the system is often generating the wrong analysis shape for simple Persian KPI questions, such as converting a scalar count or average request into a grouped subgroup analysis. That means the next publication-grade development cycle should prioritize query-shape routing, shape contracts, prompt specialization by result type, and human-audited evaluation, rather than yet another generic repair or reranking pass. fileciteturn0file146 fileciteturn0file147 fileciteturn0file144 fileciteturn0file145

This is also methodologically aligned with the modern text-to-SQL literature. Realistic benchmarks increasingly emphasize enterprise-scale schemas, long context, multi-step workflows, and interactive ambiguity resolution, while reliability-oriented work emphasizes abstention, penalty-aware evaluation, and safer deployment. Cross-lingual and morphologically rich settings remain meaningfully harder than English-only text-to-SQL, which is exactly why a Persian, local/private, sensitive-domain benchmark with explicit behavioral reliability has a real research gap—provided the evaluation is human-audited and anti-overfit. [1]

The playbook below is designed for a PyCharm-based developer using an AI coding assistant such as Codex. It is intentionally file-oriented and implementation-centered. The core thesis is simple: make the assistant work against stable contracts, minimal repository context, explicit query-shape routes, and auditable experiment manifests. That design is supported both by recent work on contextualized coding assistants and by recent studies showing that repository instruction files help only when they stay minimal and avoid context bloat. [2]

## What the current artifacts imply

The uploaded schema artifacts already encode a strong and defensible methodology. The graph explicitly treats most tables as independent semantic domains because the database has no declared foreign keys and lacks stable person-level identifiers across domains; the default policy is single-domain-first, cross-domain joins are forbidden unless explicitly allowed, and ambiguous multi-domain questions should trigger clarification or dashboard mode rather than synthetic joins. The Persian glossary also already encodes a privacy-first rule for sensitive mental-health and suicidal-thought fields, preferring aggregate queries over row-level disclosure. This is not a small detail; it should become a central claim in the paper’s methodology section and a central enforcement layer in the runtime. fileciteturn0file122 fileciteturn0file117

Your benchmark design is also already more publication-worthy than many project repositories. The positive set of 400 validated Persian NL/SQL examples is suitable for strict execution evaluation, example retrieval, and few-shot prompting, while the 100-case behavioral set intentionally includes queries that should not produce SQL because they are ambiguous, out-of-schema, adversarial, or conversational. This separation is exactly the right design for a reliability-first paper, because it allows you to report strict SQL execution and behavioral decision quality separately rather than muddying both in one metric. That is conceptually consistent with reliability-oriented evaluation such as TrustSQL and with robustness/interaction-oriented evaluation like Dr.Spider and BIRD-INTERACT. fileciteturn0file129 fileciteturn0file128 [3]

The current ablation evidence is unusually valuable because it already tells you where to invest engineering time. On the full dev ablation, A0 through A3 stay essentially flat, then CAG jumps performance sharply, and A7 adds only a modest gain beyond that. This means that the next cycle should not be framed as “add more modules”; it should be framed as “control the SQL output shape and leverage retrieved exemplars more intelligently.” CHESS supports that direction: retrieval, schema pruning, candidate generation, and validation work best when each stage has a narrow role and explicit constraints. fileciteturn0file146 fileciteturn0file147 [4]

The sampled error analysis reinforces the same diagnosis. The dominant inspected category is semantic review required rather than raw parser breakage, which strongly suggests that simple intent routing and scalar-vs-grouped shape control are the most important missing contracts. It is therefore rational to make “query-shape contract enforcement” the centerpiece of Phase 1–3 development. That is a better use of time than spending a full phase on model-backed reranking, especially because one of your retrieval configs explicitly still uses an identity placeholder reranker and is documented as wiring-only rather than a substantive retrieval claim. fileciteturn0file144 fileciteturn0file145 fileciteturn0file111

## Repository blueprint and context-hub

The repository should be normalized into a stable research-product layout that matches the import structure already visible in your codebase and makes it easy for PyCharm, Codex, CI, and reproducibility scripts to agree on a single source of truth. The exact layout below is the one I recommend using for the next cycle.

PARS-SQL/
├─ AGENTS.md
├─ README.md
├─ pyproject.toml
├─ requirements.txt
├─ .editorconfig
├─ .pre-commit-config.yaml
├─ .gitignore
├─ .env.example
├─ .github/
│  └─ workflows/
│     ├─ ci.yml
│     ├─ nightly-benchmark.yml
│     └─ artifact-verify.yml
├─ .idea/
│  ├─ inspectionProfiles/
│  │  └─ Project_Default.xml
│  └─ runConfigurations/
│     ├─ pytest_unit.xml
│     ├─ benchmark_smoke.xml
│     └─ reproduce_paper.xml
├─ docs/
│  ├─ context-hub/
│  │  ├─ INDEX.md
│  │  ├─ architecture.md
│  │  ├─ query-shape-contracts.md
│  │  ├─ privacy-policy-fa.md
│  │  ├─ failure-patterns.md
│  │  ├─ experiment-registry.md
│  │  └─ annotation-registry.md
│  ├─ annotation/
│  │  ├─ guidelines_fa.md
│  │  ├─ adjudication_fa.md
│  │  └─ pilot_checklist_fa.md
│  └─ paper/
│     ├─ tables/
│     ├─ figures/
│     ├─ latex/
│     └─ rebuttal_notes.md
├─ data/
│  ├─ db/
│  ├─ schema/
│  ├─ questions/
│  │  ├─ dev/
│  │  ├─ test/
│  │  ├─ positive400/
│  │  └─ special/
│  ├─ annotations/
│  ├─ audit/
│  └─ splits/
├─ experiments/
│  ├─ configs/
│  ├─ prompts/
│  └─ registries/
├─ scripts/
│  ├─ run_benchmark.py
│  ├─ run_ablation.py
│  ├─ judge_benchmark_artifact.py
│  ├─ analyze_benchmark_artifact.py
│  ├─ analyze_dual_policy_judgments.py
│  ├─ build_context_pack.py
│  ├─ verify_artifact.py
│  ├─ verify_dataset_hashes.py
│  ├─ make_paper_tables.py
│  ├─ make_paper_figures.py
│  ├─ reproduce_paper.ps1
│  └─ reproduce_paper.sh
├─ src/
│  ├─ config/
│  ├─ core/
│  ├─ db/
│  ├─ evaluation/
│  ├─ generation/
│  │  └─ prompts/
│  ├─ graph/
│  │  └─ nodes/
│  ├─ nlu/
│  ├─ output/
│  ├─ retrieval/
│  ├─ schema/
│  ├─ sql_validation/
│  └─ utils/
└─ tests/
   ├─ unit/
   ├─ integration/
   ├─ artifact/
   ├─ smoke/
   └─ fixtures/

The most important addition is the context-hub. Use it as the single bridge between human intent, repository rules, and the AI assistant. Recent research suggests that coding assistants benefit from repository-specific context, but that oversized instruction files often reduce task success or waste tokens. Your context-hub should therefore be minimal, modular, and loaded selectively. In practice, that means AGENTS.md should be short and normative, while docs/context-hub/ should be split into narrow files that are opened only on demand. [5]

### File manifest

| File | Purpose | Owner | Phase |
| --- | --- | --- | --- |
| AGENTS.md | Minimal repository rules for Codex/PyCharm assistant | Tech lead | Phase 0 |
| docs/context-hub/INDEX.md | Entry point describing which context file to open for each task | Tech lead | Phase 0 |
| docs/context-hub/query-shape-contracts.md | Canonical scalar/grouped/trend/ranking/matrix rules | Research lead | Phase 1 |
| docs/context-hub/failure-patterns.md | Artifact-backed failure motifs and counterexamples | Research lead | Phase 1 |
| docs/context-hub/privacy-policy-fa.md | Persian privacy and disclosure rules for sensitive fields | Domain lead | Phase 0 |
| scripts/build_context_pack.py | Builds minimal task-specific context packet for AI assistant | ML engineer | Phase 0 |
| src/core/query_shape.py | Enum/dataclass for result-shape classes | ML engineer | Phase 1 |
| src/generation/prompts/sql_generation_scalar.j2 | Scalar KPI prompt | ML engineer | Phase 2 |
| src/generation/prompts/sql_generation_grouped.j2 | Grouped distribution prompt | ML engineer | Phase 2 |
| src/generation/prompts/sql_generation_ranking.j2 | Ranking/top-k prompt | ML engineer | Phase 2 |
| src/generation/prompts/sql_generation_timeseries.j2 | Trend/timeseries prompt | ML engineer | Phase 2 |
| src/generation/prompts/sql_generation_matrix.j2 | Dashboard/matrix prompt | ML engineer | Phase 2 |
| src/sql_validation/shape_contract.py | Enforces output-shape constraints before execution | ML engineer | Phase 1 |
| src/evaluation/metrics_contract.py | Single metric definitions module used by scripts and paper tables | Research engineer | Phase 8 |
| scripts/verify_dataset_hashes.py | Confirms dataset and selected-case hash stability | QA engineer | Phase 8 |
| scripts/verify_artifact.py | Confirms benchmark outputs, manifest consistency, anti-fake rules | QA engineer | Phase 8 |
| data/audit/paraphrase_holdout_v1.jsonl | Anti-overfit clean Persian paraphrase holdout | Annotation lead | Phase 7 |
| docs/annotation/guidelines_fa.md | Persian annotator manual | Annotation lead | Phase 7 |
| .pre-commit-config.yaml | Local quality gates | ML engineer | Phase 0 |
| .github/workflows/ci.yml | PR CI for lint, tests, artifacts | Infra/QA | Phase 0 |
| .github/workflows/nightly-benchmark.yml | Nightly smoke and benchmark job | Infra/QA | Phase 8 |
| scripts/reproduce_paper.ps1 | One-command Windows paper reproduction | Research engineer | Phase 10 |
| docs/paper/tables/main_results.md | Human-readable paper table source | Research lead | Phase 10 |
| docs/paper/figures/*.py | Reproducible figure scripts | Research engineer | Phase 10 |

### Minimal AGENTS.md

Keep this file under roughly 150–200 lines. It must not become a dump of everything the assistant could ever know.

# PARS-SQL agent rules

## Project mission
Build a Persian, local/private, reliability-first Text-to-SQL system for mental-health and student-lifestyle analytics.

## Never violate these rules
- No synthetic cross-domain joins unless `data/schema/schema_graph.json` contains an explicit edge.
- For suicidality and sensitive mental-health fields, prefer aggregate queries and avoid row-level disclosure.
- Use read-only SQLite access only.
- Do not change benchmark datasets without updating manifest hashes and audit notes.
- Do not claim benchmark results from config-only or dry-run artifacts.

## Required workflow
1. Read `docs/context-hub/INDEX.md`.
2. Load only the context files relevant to the current task.
3. Write or update tests before large prompt/model changes.
4. Run `pre-commit run --all-files` and the smallest relevant pytest suite.
5. If editing experiment code, update the artifact verifier when needed.

## Python and tooling
- Python 3.12
- Pytest
- Ruff + Black + isort
- Keep functions typed and side effects explicit

## Preferred modules
- Query shape logic: `src/core/query_shape.py`
- SQL generation prompts: `src/generation/prompts/`
- Validation: `src/sql_validation/`
- Evaluation: `src/evaluation/`

### docs/context-hub/INDEX.md

This file is the assistant’s router.

# PARS-SQL context hub

## If the task is about benchmark metrics
Open:
- `docs/context-hub/experiment-registry.md`
- `docs/context-hub/failure-patterns.md`

## If the task is about SQL generation quality
Open:
- `docs/context-hub/query-shape-contracts.md`
- `docs/context-hub/failure-patterns.md`
- one prompt file only

## If the task is about privacy or behavioral policy
Open:
- `docs/context-hub/privacy-policy-fa.md`
- `docs/context-hub/query-shape-contracts.md`

## If the task is about human annotation
Open:
- `docs/annotation/guidelines_fa.md`
- `docs/annotation/adjudication_fa.md`

### PyCharm settings

PyCharm already supports project-level Python formatting, Actions on Save, external tools, and test-runner configuration. For this project, set the interpreter to .venv, use pytest as default test runner, and enable Actions on Save for Reformat code, Optimize imports, and Run code cleanup on modified lines only. Also configure external tools for Ruff, benchmark smoke runs, context-pack generation, and artifact verification. That makes the IDE behave like a thin local orchestrator around your reproducibility scripts instead of a separate source of truth. [6]

## Implementation phases, prompts, and coding rules

The implementation plan should explicitly follow Phase 0–12 because your artifacts already support that style of milestone-based development. The aim is not merely “improve the model”; it is to convert the existing paper-ready scaffolding into a defensible research system where every increment is measurable and auditable.

### Phase map

| Phase | Primary objective | Exact files to create or change | Exit gate |
| --- | --- | --- | --- |
| Phase 0 | Freeze contracts and assistant context | AGENTS.md, docs/context-hub/*, .pre-commit-config.yaml, .github/workflows/ci.yml | Codex/PyCharm uses minimal stable context; CI green |
| Phase 1 | Query-shape contracts | src/core/query_shape.py, src/sql_validation/shape_contract.py, unit tests | No scalar-intent test may emit grouped SQL |
| Phase 2 | Route-specialized prompt family | sql_generation_scalar.j2, grouped.j2, ranking.j2, timeseries.j2, matrix.j2 | Easy scalar slice EX rises materially |
| Phase 3 | Persian domain routing | schema_linker.py, value_linker.py, ambiguity_detector.py, business_glossary.fa.json | Domain-routing accuracy ≥ 0.95 on audited slice |
| Phase 4 | CAG and retrieval hygiene | hybrid_retriever.py, reranker module, retrieval tests, index builder | Retrieval hit@k stable on dev and holdout |
| Phase 5 | Repair and reflexion v2 | repair_planner.py, critic.py, validation_pipeline.py | Repair improves valid SQL without hurting scalar EX |
| Phase 6 | Reliability gate calibration | reliability_gate.py, threshold config, abstention tests | Abstention precision/recall improved on behavioral set |
| Phase 7 | Human-audited holdout creation | data/audit/paraphrase_holdout_v1.jsonl, annotation docs | Holdout frozen with hashes and inter-annotator agreement |
| Phase 8 | Full evaluation and artifact verification | verify_artifact.py, verify_dataset_hashes.py, metrics_contract.py | Reproducible tables/figures from one command |
| Phase 9 | Baselines and upper bounds | template baseline, proprietary upper bound config, gold sanity scripts | Baseline table complete |
| Phase 10 | Paper tables and figures | make_paper_tables.py, make_paper_figures.py, paper templates | All paper numbers generated from scripts |
| Phase 11 | Submission packaging | artifact manifest, Zenodo/OSF package, README cleanup | External reviewer can reproduce |
| Phase 12 | Production hardening | redaction, secrets scanning, nightly checks, incident runbook | Deployment checklist complete |

### The most important technical change

The highest-ROI improvement is to separate query generation by expected output shape. Your current artifacts strongly suggest that the model frequently over-generalizes a simple scalar question into a grouped or segmented analysis. The fix is architectural, not cosmetic.

Create src/core/query_shape.py:

from enum import Enum
from pydantic import BaseModel

class QueryShape(str, Enum):
    SCALAR = "scalar"
    GROUPED = "grouped"
    RANKING = "ranking"
    TIMESERIES = "timeseries"
    MATRIX = "matrix"
    RAW_ROWS = "raw_rows"
    CLARIFICATION = "clarification"

class ShapeContract(BaseModel):
    shape: QueryShape
    max_rows: int | None = None
    require_group_by: bool = False
    forbid_group_by: bool = False
    require_limit: bool = False
    forbid_limit: bool = False
    expected_aggregate_aliases: list[str] = []

Then implement src/sql_validation/shape_contract.py so that scalar intents fail fast if they contain GROUP BY, spurious latent dimensions, or more than one metric column. This is the single change most likely to move the easy and medium slices quickly, because it directly targets the dominant semantic failure mode visible in the artifacts. The broader literature also supports this “narrow role per stage” design philosophy: retrieval, candidate generation, and validation work better when the stages are specialized rather than overloaded. fileciteturn0file144 fileciteturn0file145 [4]

### Candidate-generation prompt template

Create specialized prompt files rather than one monolithic generator. The scalar prompt should be the first one you ship.

src/generation/prompts/sql_generation_scalar.j2

You generate a single scalar SQLite answer for a Persian analytics question.

Rules:
1. Output exactly one SQL query.
2. The query must return exactly one row.
3. Do not use GROUP BY unless the user explicitly requests grouped output.
4. Do not introduce latent subgroup dimensions such as gender, diagnosis flag, year, or category unless stated.
5. For simple count, use COUNT(*).
6. For simple average, use ROUND(AVG(col), 2) and exclude NULLs.
7. Only use tables and columns present in the supplied schema.
8. If the question is ambiguous or cross-domain without an allowed join edge, return needs_clarification=true.

Negative examples:
- Bad: turning "تعداد کل رکوردها" into a grouped count by depression_flag
- Bad: turning "میانگین سن" into averages by subgroup
- Bad: adding LIMIT for scalar KPI questions

Return JSON:
{
  "shape": "scalar",
  "thought_process": "...",
  "sql": "...",
  "needs_clarification": false
}

This specialization is consistent with your own ablation evidence that retrieved examples are the main gain source and with broader work showing that text-to-SQL systems benefit from strong contextual scaffolding and explicit task decomposition, especially on harder or multilingual settings. fileciteturn0file146 fileciteturn0file147 [7]

### Repair prompt template

src/generation/prompts/sql_repair_shape_first.j2

You are repairing SQL for PARS-SQL.

Priority order:
1. Fix output shape contract violations first.
2. Fix unknown columns/tables second.
3. Fix syntax/SQLite compatibility third.
4. Do not broaden scope or add dimensions not requested by the user.
5. If the scalar contract is requested, the repaired query must return one row and no GROUP BY.

Question:
{{ question }}

Shape contract:
{{ shape_contract }}

Failed SQL:
{{ previous_sql }}

Validation errors:
{{ validation_errors }}

Schema:
{{ schema }}

Return JSON only.

### Judge prompt template

experiments/prompts/judge_semantic_business_v2.md

System:
You are evaluating whether a predicted SQL query answers the user's Persian question at the business/semantic level.

Rules:
- Focus on whether the returned analysis answers the intended question.
- Distinguish scalar KPI requests from grouped distributions.
- Penalize hidden subgrouping, hidden filters, wrong domain selection, cross-domain joins disallowed by schema policy, and privacy violations.
- Ignore harmless alias naming differences.
- Output one of: business_correct, business_incorrect.

Inputs:
- user_question_fa
- predicted_sql
- gold_sql
- schema_notes
- privacy_policy

Return JSON:
{
  "verdict": "business_correct|business_incorrect",
  "reason_short": "...",
  "error_type": "shape|domain|filter|join|privacy|syntax|other"
}

### Human-annotation prompt template

docs/annotation/guidelines_fa.md should be Persian-first.

# راهنمای برچسب‌گذاری PARS-SQL

## هدف
مشخص کنید آیا پاسخ سیستم واقعاً به سؤال کاربر پاسخ می‌دهد یا نه.

## مراحل
1. سؤال فارسی را بخوانید.
2. تشخیص دهید خروجی باید از نوع کدام باشد:
   - مقدار تکی
   - توزیع گروهی
   - رتبه‌بندی
   - روند زمانی
   - ماتریس / داشبورد
   - نیاز به رفع ابهام
3. SQL تولیدشده را با این انتظار مقایسه کنید.
4. اگر سیستم بُعد یا فیلتر اضافه کرده که کاربر نگفته، برچسب «نادرست معنایی» بزنید.
5. اگر داده حساس روانی را به‌صورت ردیفی یا افشاگرانه برگردانده، برچسب «نقض حریم خصوصی» بزنید.

## برچسب‌ها
- correct_semantic
- incorrect_shape
- incorrect_domain
- incorrect_filter
- privacy_violation
- should_ask_clarification

### AI-assistant prompts for day-to-day use

Use a fixed interaction style with Codex or any coding assistant. Here are the four prompts I would standardize and save as templates in docs/context-hub/assistant-prompts.md.

Implementation prompt

Read `AGENTS.md` and `docs/context-hub/INDEX.md`.
Then read only:
- `docs/context-hub/query-shape-contracts.md`
- `docs/context-hub/failure-patterns.md`
Implement Phase 1 only:
- create `src/core/query_shape.py`
- create `src/sql_validation/shape_contract.py`
- add unit tests under `tests/unit/`
Do not modify retrieval, judge, or paper files.
Return:
1. files changed
2. tests added
3. exact commands to run

Prompt-refinement prompt

Read `AGENTS.md`.
Open only:
- `src/generation/prompts/sql_generation_scalar.j2`
- `tests/unit/test_shape_contract_scalar.py`
Revise the prompt so scalar KPI questions cannot legally produce GROUP BY or hidden segmentation.
Do not touch non-scalar prompts.
Return the patched prompt and one additional negative example.

Artifact-verification prompt

Read `AGENTS.md` and `docs/context-hub/experiment-registry.md`.
Implement `scripts/verify_artifact.py` to check:
- dataset hash present
- selected_cases hash present
- summary counts consistent with predictions file
- no config-only run is treated as benchmark result
- prompt version and model fields are recorded
Add tests under `tests/artifact/`.

Annotation-processing prompt

Read `docs/annotation/guidelines_fa.md`.
Implement a converter from Label Studio export JSON to:
- `data/annotations/round1_adjudicated.jsonl`
- `data/annotations/inter_annotator_matrix.csv`
- `data/annotations/kappa_report.json`
Use Cohen's kappa and output per-label agreement.

## Testing, CI, and reproducibility

Your CI should be split into PR CI, nightly benchmark CI, and artifact verification CI. Public PR CI should never attempt a full local-model benchmark. That is too slow, too brittle, and too expensive in tokens even with local inference. Instead, use fast deterministic checks on every PR, and reserve smoke inference and benchmark artifacts for nightly or manually triggered runs. GitHub Actions officially supports matrix builds, caching, and artifact upload; and for Python projects it also documents standard pytest and pytest-cov patterns that fit this repository well. PyCharm can then mirror those exact scripts locally via External Tools and shared run configurations. [8]

### Suggested .pre-commit-config.yaml

repos:
  - repo: https://github.com/astral-sh/ruff-pre-commit
    rev: v0.15.12
    hooks:
      - id: ruff-check
        args: [--fix]
      - id: ruff-format

  - repo: https://github.com/psf/black
    rev: 26.3.1
    hooks:
      - id: black

  - repo: https://github.com/pycqa/isort
    rev: 8.0.1
    hooks:
      - id: isort

  - repo: local
    hooks:
      - id: pytest-unit
        name: pytest-unit
        entry: .venv/Scripts/python -m pytest tests/unit -q
        language: system
        pass_filenames: false

pre-commit is a strong fit here because it is explicitly designed around repository-managed hook lists and is straightforward to run both locally and in CI with pre-commit run --all-files. [9]

### CI pipeline steps

| Stage | Trigger | Command | Expected runtime | Fail if |
| --- | --- | --- | --- | --- |
| Format/lint | PR push | pre-commit run --all-files | 1–3 min | Any hook fails |
| Type check | PR push | python -m pyright | 1–2 min | Type errors |
| Unit tests | PR push | pytest tests/unit -q | 1–4 min | Any unit failure |
| Integration smoke | PR push | pytest tests/integration -m "not local_llm_heavy" | 2–8 min | Behavioral or validator regressions |
| Artifact tests | PR push | pytest tests/artifact -q | 1–3 min | Manifest/hash problems |
| Benchmark smoke | nightly/manual | python scripts/run_benchmark.py --config ...smoke.yaml | 5–20 min | Smoke metrics or trace contract fail |
| Judge smoke | nightly/manual | python scripts/judge_benchmark_artifact.py ... --judge-sample-size 20 | variable | Parse/provider errors |
| Full benchmark | nightly/manual/self-hosted | python scripts/run_benchmark.py --config ...main...yaml | long | Artifact generation fails |
| Paper reproduction | tag/release | powershell -File scripts/reproduce_paper.ps1 | long | Any table/figure mismatch |

### Example GitHub Actions workflow

.github/workflows/ci.yml

name: ci

on:
  pull_request:
  push:
    branches: [main]

jobs:
  python-checks:
    runs-on: ubuntu-latest
    strategy:
      matrix:
        python-version: ["3.12"]
    steps:
      - uses: actions/checkout@v6
      - name: Set up Python
        uses: actions/setup-python@v5
        with:
          python-version: ${{ matrix.python-version }}
          cache: pip
      - name: Install dependencies
        run: |
          python -m pip install --upgrade pip
          pip install -r requirements.txt
          pip install pyright pytest pytest-cov pre-commit
      - name: Lint and format
        run: pre-commit run --all-files
      - name: Unit tests
        run: pytest tests/unit --junitxml=junit/unit.xml
      - name: Integration smoke
        run: pytest tests/integration -m "not local_llm_heavy" --junitxml=junit/integration.xml
      - name: Artifact tests
        run: pytest tests/artifact --junitxml=junit/artifact.xml
      - name: Upload test results
        uses: actions/upload-artifact@v4
        if: ${{ always() }}
        with:
          name: pytest-results
          path: junit/*.xml

### Unit and integration test list

The testing strategy should follow the actual failure modes in the artifacts.

| Test file | Scope | What it catches |
| --- | --- | --- |
| tests/unit/test_query_shape.py | shape enum and contracts | Wrong route and malformed contracts |
| tests/unit/test_shape_contract_scalar.py | scalar validator | Hidden GROUP BY on KPI questions |
| tests/unit/test_shape_contract_grouped.py | grouped validator | Missing expected group-by |
| tests/unit/test_schema_graph_guardrails.py | schema graph | Forbidden joins |
| tests/unit/test_privacy_guardrails.py | privacy rules | Sensitive row-level disclosure |
| tests/unit/test_value_linker_fa.py | Persian value linking | Wrong categorical mapping |
| tests/unit/test_ambiguity_detector_fa.py | ambiguity detection | Missed clarification |
| tests/integration/test_behavior_safety.py | behavioral stack | Unsafe SQL or wrong refusal behavior |
| tests/integration/test_behavior_clarification.py | ambiguity policy | Missing clarification |
| tests/integration/test_generation_scalar_easy.py | easy scalar generation | Over-grouping regressions |
| tests/integration/test_generation_domain_routing.py | domain routing | Wrong table selection |
| tests/artifact/test_manifest_integrity.py | benchmark artifact | Hash and summary mismatches |
| tests/artifact/test_no_fake_results.py | anti-fake rules | Config-only runs treated as results |
| tests/smoke/test_local_llm_smoke.py | local inference | Prompt parsing/runtime crashes |

### Example test

tests/unit/test_shape_contract_scalar.py

import pytest
from src.core.query_shape import QueryShape, ShapeContract
from src.sql_validation.shape_contract import validate_shape_contract

@pytest.mark.parametrize(
    "sql,ok",
    [
        ("SELECT COUNT(*) AS total_records FROM student_depression;", True),
        ("SELECT ROUND(AVG(age), 2) AS avg_age FROM student_depression WHERE age IS NOT NULL;", True),
        ("SELECT depression_flag, COUNT(*) FROM student_depression GROUP BY depression_flag;", False),
    ],
)
def test_scalar_contract_rejects_groupby(sql: str, ok: bool) -> None:
    contract = ShapeContract(
        shape=QueryShape.SCALAR,
        forbid_group_by=True,
        forbid_limit=True,
        expected_aggregate_aliases=["total_records", "avg_age"],
    )
    result = validate_shape_contract(sql, contract)
    assert result.ok is ok

### Experiment commands

These are the commands I recommend standardizing in the repo documentation and in shared PyCharm run configurations. Use PowerShell on Windows because your current workflow and artifact manifests are Windows-centered.

| Goal | Command |
| --- | --- |
| Install environment | python -m venv .venv ; .\.venv\Scripts\python.exe -m pip install -r requirements.txt |
| Fast sync with uv | uv sync |
| Unit tests | .\.venv\Scripts\python.exe -m pytest tests\unit -q |
| Integration tests | .\.venv\Scripts\python.exe -m pytest tests\integration -q |
| Pre-commit full run | .\.venv\Scripts\pre-commit.exe run --all-files |
| Main benchmark | .\.venv\Scripts\python.exe scripts\run_benchmark.py --config experiments\configs\paper1_main_local_no_templates_bounded.yaml |
| Behavior benchmark | .\.venv\Scripts\python.exe scripts\run_benchmark.py --dataset behavior_test --mode agent --trace-level compact --exclude-self --config-id behavior_test_manual |
| Full dev ablation | .\.venv\Scripts\python.exe scripts\run_ablation.py experiments\configs\A0_direct_schema_only_dev_full_bounded.yaml experiments\configs\A1_persian_nlu_dev_full_bounded.yaml experiments\configs\A2_schema_linking_dev_full_bounded.yaml experiments\configs\A3_value_linking_dev_full_bounded.yaml experiments\configs\A4_cag_examples_dev_full_bounded.yaml experiments\configs\A7_full_phase10_system_dev_full_bounded.yaml --execute |
| Judge existing artifact | .\.venv\Scripts\python.exe scripts\judge_benchmark_artifact.py results\benchmark\<run_dir> --judge-provider openrouter --judge-model qwen/qwen3.6-plus --judge-policy semantic --all-predictions |
| Error analysis | .\.venv\Scripts\python.exe scripts\analyze_benchmark_artifact.py results\benchmark\<run_dir> |
| Rebuild paper tables | .\.venv\Scripts\python.exe scripts\make_paper_tables.py --artifact-root results --output docs\paper\tables |
| Rebuild figures | .\.venv\Scripts\python.exe scripts\make_paper_figures.py --artifact-root results --output docs\paper\figures |
| Verify artifact | .\.venv\Scripts\python.exe scripts\verify_artifact.py results\benchmark\<run_dir> |
| Reproduce full paper | powershell -ExecutionPolicy Bypass -File scripts\reproduce_paper.ps1 |

### Reproducibility runbook

- Freeze the environment with uv lock or, if you stay with pip, store a tested lockfile alongside requirements.txt. uv is a strong option here because it provides a universal lockfile, workspace support, and much faster project synchronization without forcing you to abandon standard Python packaging. [10]

- Store benchmark dataset hashes, selected-case hashes, git commit, prompt version, model path, and config flags into every artifact manifest. Your current ablation artifacts already show the right pattern by recording common dataset/selection hashes and anti-fake policies. Preserve and generalize that discipline. fileciteturn0file146 fileciteturn0file148

- Version datasets and annotation exports with DVC or, if you do not want a full DVC workflow immediately, at minimum emulate DVC’s separation of code, data, pipelines, and experiment tracking. DVC is particularly relevant because it explicitly supports data pipelines, metrics, plots, experiment management, and remote storage for large artifacts. [11]

- When reproducing results, always regenerate paper tables and figures from artifact JSON/JSONL files rather than editing tables manually. That rule matters far more to reviewers than any minor point increase in EX.

## Dataset, human audit, and evaluation

The next paper-quality step is to add a clean anti-overfit holdout and a human audit layer. That is the missing ingredient that will move your current benchmark from “strong project artifact” to “conference-grade methodology.” This recommendation is directly consistent with the most important current benchmark and data-quality lessons in the field. Spider created the standard cross-domain split to separate train and test databases; ScienceBenchmark showed that realistic complex domains need expert-created and expert-validated NL/SQL pairs; ReViSQL showed how much results can change once training data is corrected and expert-verified; and BIRDTurk showed that morphologically rich, lower-resource languages materially degrade performance and therefore require language-aware evaluation rather than just translated claims. [12]

### Dataset workflow

Create the following new files.

data/splits/
├─ positive400_train_for_retrieval.jsonl
├─ positive400_dev_eval.jsonl
├─ behavior100_eval.jsonl
├─ paraphrase_holdout_v1.jsonl
└─ human_audit_s120_manifest.json

data/annotations/
├─ pilot_round1_raw.jsonl
├─ pilot_round1_adjudicated.jsonl
├─ main_round1_raw.jsonl
├─ main_round1_adjudicated.jsonl
├─ inter_annotator_matrix.csv
└─ kappa_report.json

docs/annotation/
├─ guidelines_fa.md
├─ adjudication_fa.md
├─ taxonomy_fa.md
└─ examples_fa.md

The split policy should be:

- Keep positive400 as the main strict SQL benchmark.

- Keep behavior100 as the behavior benchmark and never mix it into strict execution tables.

- Build paraphrase_holdout_v1 from newly written Persian paraphrases plus new typo/Finglish variants that are not used in retrieval indices or few-shot examples.

- Add one human-audited semantic sample human_audit_s120 stratified by difficulty, intent, and domain.

- Retain self-overlap filtering in retrieval for all dev/test/holdout evaluation, because your current configs correctly treat self-example leakage as a methodological risk. fileciteturn0file128 fileciteturn0file129 fileciteturn0file146

### Human annotation protocol

Use Label Studio because it already supports project creation, labeling interfaces, import/export, pre-annotations, Python SDK/API, and ML integration, which matches the workflow you need for semantic correctness audits and adjudication. [13]

The protocol should be:

- Annotators: two bilingual Persian-English annotators with SQL literacy.

- Adjudicator: one senior reviewer with schema familiarity.

- Pilot: 20 examples.

- Main round: 120 examples, stratified across easy/medium/hard/complex and across behavioral vs SQL-positive slices.

- Agreement target: Cohen’s kappa at or above 0.75 before the main round; if below, retrain annotators and revise examples. Cohen’s kappa is the standard inter-annotator agreement statistic for two annotators and is directly supported in scikit-learn. [14]

### Annotation labels

| Label | Meaning | Applies to |
| --- | --- | --- |
| correct_semantic | SQL answers intended user question | positive400 / holdout |
| incorrect_shape | Wrong output shape | positive400 / holdout |
| incorrect_domain | Wrong table/domain | positive400 / holdout |
| incorrect_filter | Missing or spurious filter | positive400 / holdout |
| privacy_violation | Sensitive disclosure rule broken | all |
| should_ask_clarification | Model should not have generated SQL | behavior + ambiguous holdout |
| correct_refusal | Safe and correct abstention/refusal | behavior |
| incorrect_refusal | Refused when answerable | behavior |

### Human annotation schedule

| Week | Day | Activity | Output |
| --- | --- | --- | --- |
| Week 1 | Mon | Annotator onboarding and schema walkthrough | guidelines_fa.md signed off |
| Week 1 | Tue | Pilot 20-item annotation | pilot_round1_raw.jsonl |
| Week 1 | Wed | Adjudication + taxonomy fixes | pilot_round1_adjudicated.jsonl |
| Week 1 | Thu | Kappa computation and guideline revision | kappa_report.json |
| Week 2 | Mon–Tue | Main 60-item batch A | main_round1_raw_partA.jsonl |
| Week 2 | Wed | Adjudication A | main_round1_adj_partA.jsonl |
| Week 2 | Thu–Fri | Main 60-item batch B | main_round1_raw_partB.jsonl |
| Week 3 | Mon | Adjudication B | main_round1_adjudicated.jsonl |
| Week 3 | Tue | Spot-check privacy labels | privacy_audit_notes.md |
| Week 3 | Wed | Freeze audit manifest and hashes | human_audit_s120_manifest.json |

### Metrics contract

Your paper should report the following metric families and keep them strictly separated.

| Metric family | Definition |
| --- | --- |
| Strict execution | execution_correct / attempted_sql |
| Valid SQL | valid_sql / attempted_sql |
| Behavioral action accuracy | correct action decision on behavioral items |
| Clarification accuracy | correct clarification when clarification is required |
| Safety rejection accuracy | correct safe refusal on unsafe/out-of-scope items |
| Abstention precision/recall | precision/recall of abstain/clarify decisions |
| Semantic business accuracy | human or LLM judge rate on audited sample |
| Retrieval hit@k | retrieved evidence contains relevant gold pattern/domain |
| Latency | mean, median, p95 |
| Agreement | Cohen’s kappa on human annotations |

That reporting structure is compatible with TrustSQL’s reliability framing and with your own benchmark split design. It also prevents the most common reviewer complaint in this area: mixing strict SQL correctness with general “helpfulness.” [15]

### Reporting scripts and paper templates

Create these exact files.

scripts/
├─ make_paper_tables.py
├─ make_paper_figures.py
├─ make_error_taxonomy_table.py
└─ make_annotation_agreement_table.py

docs/paper/tables/
├─ table_dataset_summary.md
├─ table_main_results.md
├─ table_behavioral_results.md
├─ table_ablation.md
├─ table_human_audit.md
└─ table_error_taxonomy.md

docs/paper/figures/
├─ fig_pipeline.py
├─ fig_accuracy_latency.py
├─ fig_ablation_gain.py
├─ fig_behavior_breakdown.py
└─ fig_error_sankey.py

The paper should include, at minimum:

- a dataset table,

- a main quantitative table,

- a behavioral policy table,

- a full ablation table,

- a human/LLM semantic audit table,

- and an error taxonomy table.

## Timelines, tools, and publication package

### Workflow diagram

### Prioritized external tools and hardware

Use tools that strengthen reproducibility and auditability, not just raw coding speed.

| Priority | Tool | Why it belongs in this stack |
| --- | --- | --- |
| Very high | PyCharm | Best local IDE anchor for Python, tests, external tools, shared run configs |
| Very high | pre-commit | Makes local and CI quality gates identical |
| Very high | GitHub Actions | Reproducible CI, artifacts, matrices, nightly jobs |
| Very high | Label Studio | Human annotation, adjudication, export/import |
| High | DVC | Dataset and benchmark artifact versioning |
| High | uv | Faster and cleaner env management with lockfile/workspace support |
| High | llama.cpp | Local/private inference, OpenAI-compatible server, grammar constraints, embeddings/reranking endpoints |
| High | W&B or local equivalent | Experiment tracking and observability if you want team dashboards |
| Medium | vLLM | Better if you move to larger GPU-backed models |
| Medium | Mermaid + Pandoc/LaTeX | Reproducible diagrams and paper assets |

For local/private inference, llama.cpp is especially well suited because it supports a lightweight OpenAI-compatible server, grammar-constrained outputs, embeddings, reranking endpoints, and hybrid CPU/GPU inference across many backends. That makes it ideal for both daily local development and artifact-backed benchmark runs. [16]

For models, the most practical roadmap is:

- Daily development: keep a 7B local baseline, because your existing pipeline already uses a Qwen2.5-Coder 7B GGUF path and that is operationally reasonable for repeated runs.

- Nightly research: add a 14B/32B open-weight track.

- Stretch target: evaluate a stronger coding-specialized open model such as Qwen3-Coder-Next if hardware allows, but keep the 7B line as the stable engineering baseline. Qwen2.5-Coder remains a strong code-focused family, Qwen3 expands multilingual and general reasoning capability, and Qwen3-Coder-Next is explicitly optimized for coding-agent tasks. [17]

For retrieval, the most reasonable next models are a multilingual embedding model such as BGE-M3 or jina-embeddings-v3 and, once you implement it for real, a multilingual reranker such as jina-reranker-v3. BGE-M3 is especially attractive because it is multilingual, supports dense/sparse/multi-vector usage, and handles longer inputs; jina-embeddings-v3 and jina-reranker-v3 are also strong multilingual retrieval choices. [18]

### Eight-week roadmap

Week-by-week deliverables

| Week | Goal | Success criterion |
| --- | --- | --- |
| 1 | Context-hub, AGENTS, CI, pre-commit | PR CI green; assistant uses minimal context |
| 2 | Query-shape contracts | Scalar regressions caught by tests |
| 3 | Specialized prompts | Easy scalar slice visibly improved |
| 4 | Domain and value routing | Fewer wrong-table errors |
| 5 | CAG hygiene and retrieval | Better example use without leakage |
| 6 | Repair/reflexion and gate calibration | Valid SQL rises without policy regressions |
| 7 | Pilot human audit and paraphrase holdout | Kappa ≥ 0.75; holdout frozen |
| 8 | Full run, tables, figures, package | Reproducible artifact bundle complete |

### Twelve-week roadmap

### Publication package and target outcomes

The publication target should not be framed as “beat every broad English benchmark.” It should be framed as a clearly scoped, privacy-preserving, Persian, reliability-first benchmark and system with artifact-backed evidence and human audit. That narrative is both more honest and more competitive given the current literature. Spider 2.0 and BIRD show that real-world text-to-SQL remains difficult even for strong models, which means reviewers will reward methodological clarity and credible evaluation if you avoid overclaiming. [19]

A realistic publication-grade target for the next cycle is:

- materially improved strict execution on the main positive set,

- near-ceiling safety rejection on behavioral items,

- strong clarification quality,

- a human-audited semantic sample,

- frozen paraphrase/typo holdout,

- and one-command paper reproduction.

For venue positioning, I would use the following internal thresholds:

| Venue ambition | Recommended target |
| --- | --- |
| Workshop / short paper | strict EX clearly improved over current artifact line, human audit present, holdout present, full artifact package |
| Applied NLP / industry track | strong behavioral reliability, anti-overfit holdout, human semantic audit, reproducibility package |
| Main conference borderline | strong baselines, human audit, paraphrase holdout, route-specialized architecture, convincing error analysis, and at least one upper-bound comparison |

The key is that your final package should contain:

release/
├─ code/
├─ data_card.md
├─ model_card.md
├─ benchmark_card.md
├─ reproducing.md
├─ artifact_manifest.json
├─ tables/
├─ figures/
└─ audit/

If you execute this playbook faithfully, the project will be much stronger in exactly the dimensions reviewers care about most for a modern text-to-SQL paper: explicit gap, clear methodology, anti-overfit evaluation, human validation, privacy-aware design, reproducibility, and honest reliability reporting.

[1] [19] https://arxiv.org/abs/2411.07763

https://arxiv.org/abs/2411.07763

[2] https://arxiv.org/abs/2311.18452

https://arxiv.org/abs/2311.18452

[3] [15] https://arxiv.org/abs/2403.15879

https://arxiv.org/abs/2403.15879

[4] [7] https://arxiv.org/abs/2405.16755

https://arxiv.org/abs/2405.16755

[5] https://arxiv.org/abs/2602.11988

https://arxiv.org/abs/2602.11988

[6] https://www.jetbrains.com/help/pycharm/testing-your-first-python-application.html

https://www.jetbrains.com/help/pycharm/testing-your-first-python-application.html

[8] https://docs.github.com/en/actions/use-cases-and-examples/building-and-testing/building-and-testing-python

https://docs.github.com/en/actions/use-cases-and-examples/building-and-testing/building-and-testing-python

[9] https://pre-commit.com/

https://pre-commit.com/

[10] https://docs.astral.sh/uv/

https://docs.astral.sh/uv/

[11] https://dvc.org/doc

https://dvc.org/doc

[12] https://arxiv.org/abs/1809.08887

https://arxiv.org/abs/1809.08887

[13] https://labelstud.io/guide/

https://labelstud.io/guide/

[14] https://scikit-learn.org/stable/modules/generated/sklearn.metrics.cohen_kappa_score.html

https://scikit-learn.org/stable/modules/generated/sklearn.metrics.cohen_kappa_score.html

[16] https://github.com/ggml-org/llama.cpp

https://github.com/ggml-org/llama.cpp

[17] https://arxiv.org/abs/2409.12186

https://arxiv.org/abs/2409.12186

[18] https://arxiv.org/abs/2402.03216

https://arxiv.org/abs/2402.03216